1．Milestone Description

1.1．Milestone name

   Development.

1.2．Main tasks

Front-end and back-end development.

1.3．Describe the achievements in this milestone.

    Finished the code of all functions, including main page, goods display, goods detail, login, logout, registration, password recover, personal information management, auction, cart management, order management, about us, contact us, goods management, user management.

2. Milestone Summary

2.1 Milestone schedule

|  |  |
| --- | --- |
| Planned due date | 14th May 2020 |
| Actual due date | 14th May 2020 |
| Reason | None |

2.2 Milestone progress

|  |  |  |  |
| --- | --- | --- | --- |
| Team member | Planned total hours | Actual total hours | Reason |
| Michael (Guozhi Yin) | 160 | 160 | None |
| Cong Shang | 260 | 260 | None |

3．Project Risk And Solution

3.1. Project risk and solution

The project milestone of development phase is successfully completed on time, and the next testing milestone can be started. There is no project risk temporarily.

4. Next Milestone Plan

Testing (Integration testing, system testing and user acceptance testing).