1．Milestone Description

1.1．Milestone name

   Testing.

1.2．Main tasks

Finished integration testing, system testing and user acceptance testing.

Fixed all bugs and prepared testing reports.

1.3．Describe the achievements in this milestone.

Testing plan, testing case, integration testing report, system testing report and user acceptance testing report.

2. Milestone Summary

2.1 Milestone schedule

|  |  |
| --- | --- |
| Planned due date | 26th May 2020 |
| Actual due date | 26th May 2020 |
| Reason | None |

2.2 Milestone progress

|  |  |  |  |
| --- | --- | --- | --- |
| Team member | Planned total hours | Actual total hours | Reason |
| Michael (Guozhi Yin) | 76 | 76 | None |
| Cong Shang | 40 | 40 | None |

3．Project Risk And Solution

3.1. Project risk and solution

The project milestone of testing phase is successfully completed on time, and the next closure milestone can be started. There is no project risk temporarily.

4. Next Milestone Plan

* Go live of the system.
* Formal training.
* Client handover.