[Charity Online Store] Meeting Minutes

|  |  |  |
| --- | --- | --- |
| **Meeting Date** | **Meeting Time** | **Location** |
| 28/03/2020 | 10am – 12:00pm | WeChat |

|  |  |
| --- | --- |
| **Meeting Leader** | **Michael** |
| **Meeting Purpose** | Discuss database design |
| **Project Purpose** | Build a Charity Second-Hand Online Store |

|  |  |
| --- | --- |
| **Invited Participants** | **Attended** |
| Guozhi Yin (Michael) | Y |
| Cong Shang | Y |
|  |  |

|  |  |
| --- | --- |
| Agenda Item | Action  *(if needed)* |
| 1. **Apologies**:   No Apologies | N/A |
| 1. **Acceptance of previous minutes**   Yes. | N/A |
| 3. **Action Items from previous minutes**    3.1 The team modified the proposal and let advisor Ian review it.  Completed. Advisor suggested the team change the project’s name to ‘Charity second-hand online store’.  3.2 Prepare the requirement document.  Completed.  3.3 Database design  Completed.  3.4 System analysis and design.  In process. | N/A |
| 4. Progress  4.1 In the planning phase.  4.1.1 System analysis and design.  4.1.2 Completed database design and prototype. Need to do some research on drawing diagram. | |
| 5.  **Next plan**  5.1 The team will discuss product functions with the client.  5.2 Prepare the test plan.  5.3 Set up the development environment.  5.4 System analysis and design. | |
| 6. **Any other business**    6.1 The team will discuss the product functions with the client. | |
| 7. **Next meeting date**: 04 April 2020 | |

Meeting closed: 12:30 pm 28 March 2020

Acceptance of these minutes: \_\_\_\_Guozhi Yin\_ \_\_ Signature 28th Mar 2020 Date

Acceptance of these minutes: \_\_\_\_Cong Shang \_\_ Signature 28th Mar 2020 Date